# Business Central Finance Anchor Programme
Strategic Delivery Proposal

Engagement Model: Fixed-fee, phased (6–8 weeks)
Investment Range: £12,500 – £14,995
Positioning: Long-term strategic delivery partner, not short-term system implementer

## Our Intent & Partnership Philosophy

This engagement is designed as the beginning of a long-term strategic partnership rather than a one-off system deployment. Our intent is to help you adopt Microsoft Dynamics 365 Business Central in a way that supports your current operational reality, protects future flexibility, and avoids unnecessary complexity.

We do not approach Business Central as a feature checklist. Instead, we position it deliberately as a finance and compliance anchor within a wider system landscape, ensuring it complements — rather than duplicates — your existing operational platforms.

## Quality of Delivery: Beyond Functional Setup

Our delivery approach goes beyond functional configuration. We operate as an embedded delivery partner, bringing structure, governance, and clarity throughout the lifecycle of the engagement.

This means:
• Clear system-of-record decisions before configuration begins
• Explicit boundaries around what Business Central should and should not own
• Governance principles that reduce long-term cost and rework
• A focus on usability and internal ownership, not consultant dependency

We treat Business Central as part of a living ecosystem, not a standalone product. This ensures that integrations, data flows, and future extensions remain manageable as your organisation evolves.

## Programme Scope & Structure

The programme is structured as a tightly controlled, outcome-led engagement capped below £15,000. It is intentionally lean, prioritising correctness, integration readiness, and governance over breadth.

Phase 1 – Focused Discovery & Design (1 week)
We establish clarity on objectives, system boundaries, integration approach, and governance principles. No configuration begins until scope and exclusions are agreed.

Phase 2 – Business Central Core Foundation (3–4 weeks)
We configure a single-entity Business Central environment as a finance anchor, including chart of accounts, posting groups, dimensions, VAT, currencies, banking, and role-based security.

Phase 3 – Integration Enablement (1–2 weeks)
We enable and validate a pilot data flow from the operational system into Business Central, focusing on data integrity, reconciliation, and extensibility.

Phase 4 – Go-Live & Enablement (overlapping)
We support go-live, deliver focused user walkthroughs, and complete a post-implementation review with clear recommendations for next steps.

## Strategic Value & Industry Navigation

In addition to Business Central delivery expertise, we bring broader industry navigation experience. This includes helping clients make informed decisions across vendors, platforms, and delivery models.

Our role often extends to:
• Advising on when not to customise or extend ERP functionality
• Helping balance speed-to-market against long-term maintainability
• Acting as a neutral, experience-led voice between internal teams and technology partners

This perspective allows us to protect your investment, reduce delivery risk, and ensure that decisions made today remain defensible as your organisation scales.

## Our Commitment

We commit to delivering this programme with transparency, discipline, and a long-term view. Success is measured not by how quickly a system is switched on, but by how confidently your team can operate, extend, and govern it after go-live.

This proposal reflects our intent to act as a trusted delivery partner — one who understands both the technical and organisational realities of modern ERP adoption.